Problem Statement Title :

Al-Powered Automatic Block Planning to Maximize Asset Availability for Train Operations on Indian Railways

Description :

Background: Railway maintenance for fixed infrastructure of Engineering, Traction Distribution, and Signal & Telecommunication departments is currently planned independently. Each department requests maintenance blocks/disconnections via the BDMS system. This planning process is decentralized and manual. This often leads to inefficient block utilization, poor coordination, and suboptimal scheduling,which may reduce asset availability and impact train operations. Detailed Description: Maintenance data-such as defects and overdue tasksâ€”is maintained separately in systems like Track Management System (TMS), Signalling Maintenance & Management System (SMMS), and Traction Distribution Management System (TDMS). Meanwhile, the Control Office Application (COA) manages block corridor availability. Without integration and coordinated scheduling, maintenance blocks/disconnections are not optimally planned, resulting in asset downtime and reduced availability of fixed infrastructure for train operation.Your task is to develop an Automatic Block Planning system that integrates maintenance, defects and corridor data to generate optimized block schedules. The system should prioritize maintenance activities to minimize asset downtime and maximize the availability of critical infrastructure, ensuring uninterrupted train operations. Expected Solution: Participants should build an Al system that includes:

1. Integration of maintenance data (defects, overdue maintenance) from TMS, SMMS, and TDMS with corridor block and block availability as per the Train Time Table and the goods trains forecast from the Control Office.

2. Uses AI/ML algorithms to prioritize and schedule maintenance tasks based on criticality, urgency, and impact on asset availability.

3. Optimize block scheduling to maximize asset uptime by minimizing downtime and efficiently coordinating multi-department activities.

4. Provides block plans over multiple time horizons-weekly and monthlyâ€”to support both short-term and long-term maintenance.

The solution should transform current decentralized and manual block planning into a data-driven, coordinated process that maximizes asset availability, improves safety, and supports reliable train operations.

Organization :

Ministry of Railways

Department:

Ministry of Railways

category :

software

* Solution *

Architecture :

SENIOR AUTHORITY

│

▼

HOD / CONTROLLER

FULL APPROVAL + PLANNING

│

┌────────────────┼────────────────┐

▼                                        ▼                                    ▼

Lower HOD             Lower HOD                       Lower HOD

Department A           Department B                 Department C

│                                       │                                              │

▼                                   ▼                                            ▼

Teams                       Teams                                   Teams

1. LOWER-LEVEL HOD

Main responsibility

The Lower HOD is responsible for problems inside their department.

For example:

- Electrical HOD → Electrical problems

- Signal HOD → Signal problems

- Civil HOD → Civil problems

- Telecom HOD → Telecom problems

They can report problems, manage assigned requests, complete maintenance and submit MCR.

Lower HOD — Recommended Pages

I recommend 4 main pages, rather than only 3.

Page 1 — Report Problem

Page 2 — My Work / Assigned Requests

Page 3 — Maintenance Completion Report (MCR)

Page 4 — Request History

This keeps the interface simple.

PAGE 1 — REPORT PROBLEM

The Lower HOD can report a problem only after inspecting it.

Rule

Lower HOD should not directly report an unverified problem. They first inspect the issue and then create the request.

Form Fields

A. Basic Information

1. Problem ID

Automatically generated.

Example:

PR-2026-00125

2. Department

Automatically selected according to the HOD.

Example:

Electrical

The Lower HOD should normally not be able to change this.

B. Location

3. Corridor

Select:

Station A → Station B

Station B → Station C

Station C → Station D

The corridor should represent the actual section between two stations.

4. Asset

Example:

Signal

OHE

Track

Transformer

Point Machine

Telecom Equipment

5. Asset ID

Example:

SIG-245

OHE-102

TRK-455

C. Resource Requirements

6. Resources Required

Example:

Crane

Testing Equipment

Maintenance Vehicle

Tools

Spare Parts

7. Manpower Required

Required: 6

Available: 8

The system should automatically compare required vs available manpower.

D. Work Details

8. Work Description

Example:

Inspection and replacement of damaged signal cable between Station A and Station B.

9. Priority

Select:

P1 – Critical

P2 – High

P3 – Medium

P4 – Low

The system can show an AI recommended priority.

Example:

Your Priority: HIGH

AI Recommended: CRITICAL

Reason:

Asset has high operational importance.

The Lower HOD can submit it, but the Higher HOD can change the final priority.

E. Schedule

10. Requested Date

Example:

13/09/2026

11. Requested Start Time

01:00 AM

12. Requested End Time

03:00 AM

13. Maximum Duration / Commitment

Example:

2 Hours

This means:

The department commits to completing the work within 2 hours.

F. Safety

14. Safety Risk

Select:

Low

Medium

High

Critical

15. Isolation Requirement

Example:

Electrical Isolation Required

Signal Isolation Required

No Isolation Required

G. Inspection

Add:

16. Inspection Status

☑ Problem Inspected

17. Inspection Remarks

Example:

Physical inspection confirmed failure of signal cable.

18. Supporting Photo/Document

Upload:

- Problem photo

- Inspection report

- Asset document

- Other evidence

Submit Process

When Lower HOD clicks:

SUBMIT PROBLEM

The system should NOT immediately approve it.

Flow:

Lower HOD

↓

Problem Inspection

↓

Report Created

↓

AI Analysis

↓

Conflict Check

↓

Higher HOD

↓

Approve / Reject / Modify

PAGE 2 — MY WORK / REQUESTS

This page shows requests that the Lower HOD has to work on.

Use tabs:

ALL | PENDING | ACCEPTED | IN PROGRESS | REJECTED | DELAYED

Request Card

Example:

PR-2026-00125

Electrical

Station A → Station B

Asset: OHE-102

Priority: HIGH

Status: ACCEPTED

Start: 01:00 AM

End: 03:00 AM

Commitment: 2 Hours

Manpower:

Required: 50

Available: 40 / 50

Resources:

Maintenance Vehicle

Testing Equipment

[ VIEW DETAILS ]

[ START WORK ]

Request Status

The Lower HOD should clearly see:

🟡 Pending

Waiting for Higher HOD approval.

🟢 Accepted

Approved and ready for execution.

🔵 In Progress

Work has started.

🔴 Rejected

Request rejected.

🟠 Delayed

Commitment is likely to be or has been exceeded.

🟣 Completed

Work completed; MCR submitted.

⚫ Closed

Higher HOD verified and closed.

🔄 Rework

Higher HOD found a problem and sent it back.

What Lower HOD Can Do

For an Accepted request:

VIEW

START WORK

REPORT DELAY

UPDATE PROGRESS

COMPLETE WORK

START WORK

When work starts:

Actual Start Time

should automatically be recorded.

Example:

Planned Start: 01:00

Actual Start: 01:08

REPORT DELAY

If something goes wrong, Lower HOD can report:

Reason for Delay:

☐ Manpower shortage

☐ Resource unavailable

☐ Safety issue

☐ Equipment failure

☐ Unexpected asset damage

☐ Train operation

☐ Other

They can add remarks.

This immediately sends an alert to the Higher HOD.

PAGE 3 — MAINTENANCE COMPLETION REPORT

This should be a separate page or a detailed completion form opened from an accepted/in-progress request.

The Lower HOD submits this after the work is completed.

MCR Fields

1. MCR ID

Automatically generated.

MCR-2026-00045

2. Problem ID

PR-2026-00125

3. Report ID

Automatically linked.

4. Department

Automatically filled.

Electrical

5. Corridor

Station A → Station B

6. Asset

OHE-102

7. Actual Work Performed

Example:

Damaged cable was removed and replaced. Connections were tested and equipment functionality was restored.

8. Work Status

Select:

Completed

Partially Completed

Not Completed

9. Manpower Deployed

Example:

Required: 6

Actually Deployed: 5

10. Resources Used

Example:

Maintenance Vehicle

Testing Equipment

Cable

Safety Equipment

11. Actual Start Time

Automatically captured.

01:08 AM

12. Actual Completion Time

Example:

02:42 AM

13. Actual Commitment

Automatically calculated:

Actual Duration = 1h 34m

14. Commitment Met?

Automatically calculated:

YES

or

NO

Example:

Commitment: 2h

Actual: 2h 25m

Commitment Met? NO

15. Reason for Delay

Mandatory if commitment was not met.

Example:

Additional cable damage discovered during repair.

16. Safety Clearance

Safety Clearance Obtained: YES / NO

17. Asset Restored

YES

NO

PARTIALLY

18. Photos/Documents

Upload:

- Before photo

- After photo

- Completion document

- Safety clearance

- Test report

19. Verified By

Initially:

Pending Higher HOD Verification

The Higher HOD fills this after verification.

20. Final Status

The Lower HOD should NOT control the final closure.

The Higher HOD decides:

CLOSED

REWORK

PARTIALLY COMPLETED

This is important for your hierarchy.

MCR Flow

Work Started

↓

Work Completed

↓

Lower HOD submits MCR

↓

Higher HOD verifies

↓

┌───────────────┐

↓       ↓       ↓

CLOSED  REWORK  PARTIAL

PAGE 4 — REQUEST HISTORY

This page contains all previously reported requests by that Lower HOD.

Filters:

Date

Status

Priority

Asset

Corridor

History Table

| ID | Asset | Priority | Date | Status |
| --- | --- | --- | --- | --- |
| PR-101 | OHE-10 | High | 10 Sep | Closed |
| PR-102 | Signal-20 | Critical | 11 Sep | Rework |
| PR-103 | Track-12 | Medium | 12 Sep | Partial |
| PR-104 | OHE-25 | High | 13 Sep | In Progress |

Clicking a request opens its complete timeline.

LOWER HOD — AUTHORITY RULE

This is very important for your software.

Lower HOD CAN:

✅ Report inspected problems
✅ View their department requests
✅ Start approved work
✅ Update work progress
✅ Report delays
✅ Submit MCR
✅ Upload completion documents
✅ View previous requests
✅ View rejection reasons
✅ View rework instructions

Lower HOD CANNOT:

❌ Approve their own request
❌ Approve a block
❌ Change final priority without approval
❌ Close their own MCR
❌ Reassign another department
❌ Override AI/system conflict warnings
❌ Approve another department's work
❌ Change final status to Closed

HIGHER-LEVEL HOD

Main Responsibility

The Higher HOD manages all departments together.

The Higher HOD's job is to answer five questions:

- What problems are currently present?

- Which problems are most important?

- Can multiple maintenance jobs be combined into one block?

- What is the best time to perform the work without affecting train operations?

- Has the work actually been completed successfully?

Commitment Met:

❌ NO

Reason:

Unexpected cable damage

Safety Clearance:

✅ YES

Asset Restored:

✅ YES

Photos:

4

HOD Actions

[ CLOSE REQUEST ]

[ SEND FOR REWORK ]

[ MARK PARTIAL ]

CLOSE

Work is successfully completed.

REWORK

Work needs additional maintenance.

PARTIAL

Some work is completed but some remains.

MCR Verification Rule

The Lower HOD says:

"Work completed."

The Higher HOD verifies:

"Is the asset actually restored and is the work acceptable?"

Therefore:

Lower HOD

↓

MCR Submitted

↓

Higher HOD

↓

Verification

↓

CLOSED / REWORK / PARTIAL

SIMPLE HIGHER HOD SIDEBAR

Don't put too many options.

Use:

🏠 Dashboard

📋 All Requests

🤖 AI Block Planner

🚦 Block Management

🚨 Live Operations

🔧 MCR Verification

📊 Analytics

🔔 Notifications

⚙️ Settings

That's enough.

HIGHER HOD RULES

Now the most important part.

Higher HOD CAN

Requests

✅ View all department requests
✅ Approve requests
✅ Reject requests
✅ Modify requests
✅ Change priority
✅ Assign/reassign work
✅ Merge compatible requests
✅ Escalate critical requests

AI Planning

✅ Generate optimized schedule
✅ Review AI recommendations
✅ Accept AI schedule
✅ Modify AI schedule
✅ Reject AI schedule
✅ Run conflict detection
✅ Run block fusion
✅ Generate optimized blocks

Block Management

✅ Approve blocks
✅ Reject blocks
✅ Modify block timing
✅ Merge blocks
✅ Split blocks
✅ Resolve conflicts
✅ Coordinate multiple departments

Emergency

✅ View live alerts
✅ Create emergency maintenance request
✅ Prioritize emergency work
✅ Request emergency block
✅ Reassign resources
✅ Escalate issue

MCR

✅ View MCR
✅ Verify MCR
✅ Close work
✅ Send for rework
✅ Mark partial completion

Analytics

✅ View all department performance
✅ View asset availability
✅ View corridor performance
✅ View maintenance delays
✅ View manpower utilization
✅ View resource utilization

HIGHER HOD CANNOT / SHOULD NOT

Even though the Higher HOD has full authority, some things should remain controlled by the system.

❌ Delete historical maintenance records
❌ Delete audit logs
❌ Change completed work history
❌ Silently change AI recommendations
❌ Close work without MCR verification
❌ Approve a safety violation without recording justification
❌ Hide conflicts detected by AI

THE MOST IMPORTANT PART — HOW YOUR AI SYSTEM SOLVES THE PROBLEM

Your whole system should look like this:

LOWER HODs

│

↓

PROBLEM REPORTS

│

↓

┌───────────────────────┐

│  DATA INTEGRATION     │

│                       │

│ • Department data     │

│ • Asset data          │

│ • Train data          │

│ • Corridor data       │

│ • Manpower            │

│ • Resources           │

│ • Safety              │

│ • Existing blocks     │

└───────────┬───────────┘

↓

AI ANALYSIS

↓

PRIORITY ANALYSIS

↓

CONFLICT DETECTION

↓

BLOCK FUSION

↓

CONSTRAINT MODELING

↓

CP-SAT SOLVER

↓

OPTIMIZED SCHEDULE

↓

HIGHER HOD

↓

┌─────────┼─────────┐

↓         ↓         ↓

APPROVE   MODIFY    REJECT

↓

OFFICIAL BLOCK PLAN

↓

LOWER HODs EXECUTE

↓

MCR SUBMITTED

↓

HIGHER HOD VERIFIES

↓

CLOSED / REWORK / PARTIAL

What Your AI Is Actually Optimizing

Your system shouldn't simply say:

"Schedule maintenance at 2 AM."

It should consider multiple constraints.

Objective

Try to:

Maximize asset availability

while:

- minimizing asset downtime

- minimizing train disruption

- minimizing number of blocks

- minimizing maintenance delay

- minimizing resource conflicts

- respecting manpower availability

- respecting safety requirements

- respecting isolation requirements

- respecting corridor availability

- respecting train schedules

So your core idea becomes:

Find the best time and combination of maintenance activities while satisfying railway operational and safety constraints.

In one simple sentence:

Lower HOD = "I found the problem and I will fix it."

Higher HOD = "I see all problems, decide what should happen first, let AI find the best maintenance plan, approve the blocks, coordinate departments, and verify that everything was actually completed."

That gives your project a very clear Human + AI + Railway Operations architecture instead of just having two different dashboards.